CAREERCURE

AI-Powered Career Development Platform

Final Year Project (FYP) Documentation

Presented By:

Ayesha
Hira
Eman

2026

# Table of Contents

1. Project Abstract

2. Introduction & Problem Statement

3. Objectives & Scope

4. System Architecture

5. Technology Stack

6. Database Schema

7. API Endpoints Overview

8. Features & Implementation Details

9. Work Division (Ayesha, Hira, Eman)

10. Testing Strategy

11. Deployment Pipeline

12. Sprint Breakdown

13. Challenges & Solutions

14. Future Enhancements

15. Conclusion

# 1. Project Abstract

CareerCure is an AI-powered career development platform designed to assist students and fresh graduates in navigating their career journey. The platform leverages cutting-edge artificial intelligence, including Groq LLaMA 3.1 LLM and semantic vector search via ChromaDB, to provide personalised career guidance. Key features include AI-driven CV analysis with skill extraction and gap identification, semantic job and internship matching, personalised career roadmap generation, intelligent course recommendations, and an interactive AI career counselor chatbot with Retrieval-Augmented Generation (RAG). The system uses a three-tier architecture with a FastAPI Python backend, PostgreSQL database, ChromaDB vector store, and a Next.js frontend. Deployment is containerized via Docker and hosted on HuggingFace Spaces and Vercel.

# 2. Introduction & Problem Statement

Students and fresh graduates face significant challenges when entering the job market. Many lack clarity about which career paths align with their skills, struggle to create ATS-optimised CVs, and find it difficult to identify suitable internships and courses. Traditional career counseling is expensive, time-consuming, and not easily accessible.

CareerCure addresses these problems by providing an all-in-one platform that uses AI to:

Analyse CVs and provide actionable feedback

Match users with suitable internships using semantic search

Generate personalised career roadmaps

Recommend relevant courses from top providers

Answer career-related questions via an intelligent chatbot

# 3. Objectives & Scope

Primary Objectives:

Develop an AI-powered CV analysis engine that extracts skills, identifies gaps, and provides ATS scoring

Implement semantic job/internship matching using vector embeddings and cosine similarity

Create a personalised career roadmap generator using LLM technology

Build an intelligent career counselor chatbot with RAG capabilities

Provide course recommendations from platforms like Udemy, Coursera, and edX

Develop a comprehensive admin portal for platform management

Containerise the application for easy deployment

Scope:

Web-based platform accessible via modern browsers

Support for students and fresh graduates (0-3 years experience)

Focus on tech industry careers initially

Free-to-use model with no credit card required

Scalable architecture supporting future enhancements

# 4. System Architecture

CareerCure follows a modern three-tier web architecture with clear separation of concerns:

## 4.1 Presentation Layer (Frontend)

Two separate Next.js 16 applications using the App Router:

User Dashboard (port 3000): Main interface for all career features including CV analysis, roadmaps, chatbot, courses, and internships

Admin Portal (port 3001): Administrative interface for user management, system monitoring, and data management

## 4.2 Application Layer (Backend API)

FastAPI Python application (port 8000) serving as the central API gateway. Handles all business logic, authentication, AI integration, and data orchestration. Exposes 40+ RESTful endpoints across 12 routers.

## 4.3 Data Layer

Two database systems work in tandem:

PostgreSQL 16: Primary relational database for users, profiles, internships, courses, roadmaps, chat messages, and OTPs. SQLAlchemy ORM for type-safe queries.

ChromaDB: Vector database for semantic search. Stores embeddings of CVs, internships, courses, and FAQ content. Enables cosine similarity-based matching.

## Architecture Diagram

┌─────────────────────────────────────────────────────┐
│  Frontend (Next.js 16)                              │
│  ├─ User Dashboard → localhost:3000                 │
│  └─ Admin Portal   → localhost:3001                 │
├─────────────────────────────────────────────────────┤
│  Backend API (FastAPI / Python) → port 8000         │
├─────────────────────────────────────────────────────┤
│  PostgreSQL (database) + ChromaDB (vector store)    │
└─────────────────────────────────────────────────────┘

# 5. Technology Stack

## 5.1 Backend Technologies

| Technology | Version | Purpose |
| --- | --- | --- |
| FastAPI | 0.111.0 | Python REST API framework |
| Python | 3.11 | Primary programming language |
| SQLAlchemy | 2.0.30 | ORM for PostgreSQL |
| PostgreSQL | 16 | Primary relational database |
| ChromaDB | 0.5.0 | Vector database for semantic search |
| Groq LLaMA 3.1 | 8B Instant | LLM for AI features |
| Sentence-Transformers | 3.0.1 | Text embeddings (all-MiniLM-L6-v2) |
| PyMuPDF | 1.24.5 | PDF text extraction |
| python-jose | 3.3.0 | JWT token creation/validation |
| passlib + bcrypt | 4.0.1 | Password hashing |
| Authlib | 1.3.1 | OAuth (Google, LinkedIn) |
| slowapi | 0.1.9 | Rate limiting |
| httpx | 0.27.0 | Async HTTP client |
| reportlab | 4.0.7 | PDF generation for CV downloads |
| pytest | 8.2.0 | Testing framework |
| uvicorn | 0.29.0 | ASGI server |

## 5.2 Frontend Technologies

| Technology | Version | Purpose |
| --- | --- | --- |
| Next.js | 16.2.4 | React framework with App Router |
| React | 18.3.1 | UI library |
| TypeScript | 5.4.5 | Type safety |
| Tailwind CSS | 3.4.4 | Utility-first CSS framework |
| Axios | 1.15.0 | HTTP client with interceptors |
| Lucide React | 0.395.0 | Icon library |
| Vanta.js + Three.js | 0.185.1 | Animated 3D backgrounds |

## 5.3 DevOps & Deployment

| Technology | Purpose |
| --- | --- |
| Docker / Docker Compose | Containerisation (3 services) |
| GitHub Actions | CI/CD pipeline |
| HuggingFace Spaces | Backend deployment |
| Vercel | Frontend deployment (both portals) |
| Supabase / Neon | Free tier PostgreSQL hosting |
| Git | Version control |

# 6. Database Schema

The database consists of 9 tables:

users: User accounts with JWT auth, OAuth support, admin roles, email verification

profiles: User profiles with skills (JSON), education, career goal, CV text & analysis

internships: Internship/job listings with required skills, location, salary, remote options

courses: Course listings with provider, difficulty, price, rating, skills gained

career_paths: Predefined career paths with required skills (20 tech roles)

roadmaps: AI-generated personalised roadmaps with structured JSON data

chat_messages: Chat history with conversation grouping, job/course display flags

planned_courses: User learning plans linking courses to roadmaps

otps: 6-digit OTP storage for email verification, password reset, admin login

## Key Relationships

User 1:1 Profile (user_id FK in profiles)

User 1:N Roadmaps (user_id FK in roadmaps)

User 1:N ChatMessages (user_id FK in chat_messages)

User 1:N PlannedCourses (user_id FK in planned_courses)

# 7. API Endpoints Overview

The backend exposes 40+ endpoints across 12 routers:

## 7.1 Authentication (/api/auth)

| Endpoint | Method | Description |
| --- | --- | --- |
| /register | POST | Register with email OTP verification |
| /verify-email | POST | Verify OTP and activate account |
| /resend-otp | POST | Resend verification OTP |
| /login | POST | Login with password (admin gets 2FA OTP) |
| /login/verify-otp | POST | Admin second-factor verification |
| /refresh | POST | Refresh JWT token |
| /forgot-password | POST | Send password reset OTP |
| /reset-password | POST | Reset password with OTP |
| /change-password | POST | Change password (authenticated) |
| /me | GET | Get current user info |
| /google | GET | Google OAuth redirect |
| /linkedin | GET | LinkedIn OAuth redirect |
| /oauth/status | GET | Check OAuth configuration |

## 7.2 CV Management (/api/cv)

| Endpoint | Method | Description |
| --- | --- | --- |
| /upload | POST | Upload PDF CV, extract text, AI analysis, job matching |
| /analysis | GET | Get last CV analysis results |
| /generate | POST | Generate CV from form fields with ATS scoring |
| /rebuild | POST | Optimise CV for better ATS score |
| /download-pdf | GET | Download CV as formatted PDF |
| /preview | GET | Preview saved CV text |

## 7.3 Career Roadmap (/api/roadmap)

| Endpoint | Method | Description |
| --- | --- | --- |
| /generate | POST | Generate personalised AI career roadmap |
| /list | GET | List all user roadmaps |
| /{id} | GET | Get specific roadmap details |

## 7.4 Internships (/api/internships)

| Endpoint | Method | Description |
| --- | --- | --- |
| /list | GET | List all internships (paginated) |
| /matches | GET | Personalised semantic matches |
| /{id} | GET | Get internship details |

## 7.5 Courses (/api/courses)

| Endpoint | Method | Description |
| --- | --- | --- |
| /list | GET | List courses with filters |
| /matches | GET | Personalised course recommendations |
| /categories | GET | Get distinct categories |
| /providers | GET | Get distinct providers |
| /{id} | GET | Get course details |

## 7.6 AI Chatbot (/api/chat)

| Endpoint | Method | Description |
| --- | --- | --- |
| /message | POST | Send message to AI career counselor |
| /conversations | GET | List user conversations |
| /history | GET | Get conversation history |
| /history | DELETE | Clear chat history |

## 7.7 Profile (/api/profile)

| Endpoint | Method | Description |
| --- | --- | --- |
| /me | GET | Get user profile |
| /me | PUT | Update user profile |

## 7.8 Plan (/api/plan)

| Endpoint | Method | Description |
| --- | --- | --- |
| /list | GET | List planned courses |
| /add | POST | Add course to learning plan |
| /remove/{course_id} | DELETE | Remove from plan |

## 7.9 Admin (/api/admin)

| Endpoint | Method | Description |
| --- | --- | --- |
| /stats | GET | Dashboard statistics |
| /users | GET | List users (paginated, searchable) |
| /users/{id} | GET | Get user by ID |
| /users/{id} | PUT | Update user properties |
| /users/{id} | DELETE | Delete/deactivate user |
| /system/info | GET | System health information |
| /sync-data | POST | Sync jobs/courses from external APIs |
| /jobs | GET | Admin job listing |
| /courses | GET | Admin course listing |
| /jobs/{id} | GET/PUT/DELETE | Job CRUD |
| /courses/{id} | GET/PUT/DELETE | Course CRUD |
| /db/stats | GET | Database statistics |

# 8. Features & Implementation Details

## 8.1 User Authentication & Security

The authentication system implements a multi-layered security approach:

JWT-based authentication with 24-hour token expiry

Two-step registration: Register → Email OTP → Verify → Activate

Password reset flow via email OTP (Forgot Password → OTP → Reset)

Admin two-factor authentication: Password + Email OTP

Google OAuth and LinkedIn OAuth integration via Authlib

Rate limiting on all auth endpoints (slowapi)

Password hashing using bcrypt via passlib

CORS protection with configurable allowed origins

Leak-proof forgot password (always returns 200)

## 8.2 AI CV Analysis Engine

The CV analysis module is one of the core features, combining multiple technologies:

PDF upload with 5MB size limit and format validation

Text extraction using PyMuPDF (fitz) library

AI analysis via Groq LLaMA 3.1 API: extracts skills, identifies gaps, lists strengths, and provides actionable recommendations

ATS (Applicant Tracking System) score calculation (0-100) based on contact info completeness, skills presence, experience, and qualifications

CV rebuild/optimisation feature that restructures CV for better ATS parsing, adds relevant keywords, standardizes section headers

Professional PDF download using reportlab

Skills extracted from CV are automatically merged into user profile

## 8.3 Semantic Job & Internship Matching

CareerCure uses vector embeddings and cosine similarity for intelligent matching:

Text embeddings generated via Sentence-Transformers (all-MiniLM-L6-v2)

Embeddings stored in ChromaDB vector database with cosine distance metric

User profile (career goal + skills + education + CV text) combined into a single query for holistic matching

Semantic search across internship embeddings returns ranked results by similarity score

Fallback to standard SQL query when ChromaDB is unavailable

25+ seeded internships covering Data Science, Backend, Frontend, ML, DevOps, Cybersecurity, Mobile, UI/UX, and more

Company links include real application URLs (Rozee.pk, LinkedIn, company sites)

## 8.4 Course Recommendations

15+ seeded courses from Udemy, Coursera, edX, Frontend Masters, Pluralsight, Educative

Categorized by Programming, Web Development, Data Science, AI/ML, Cloud, DevOps, Security, Mobile, Design

Filterable by category, difficulty level (Beginner/Intermediate/Advanced), provider, and price

Semantic matching via ChromaDB vector search (same pipeline as jobs)

Courses linked to real URLs for direct enrollment

"Add to Plan" feature lets users build personalised learning paths

## 8.5 AI Career Roadmap Generator

Career roadmaps are dynamically generated using Groq LLaMA 3.1:

Personalized prompt construction using user's career goal and current skills

LLM returns structured JSON with phases, objectives, resources, and milestones

Prompt engineered for consistent JSON output with real, well-known resources

Roadmaps stored in PostgreSQL as JSON for future reference

Users can view all their generated roadmaps with history

Resources include real platforms (Coursera, Udemy, LeetCode, GitHub, etc.)

## 8.6 AI Career Counselor Chatbot with RAG

The chatbot is the most complex feature, combining multiple AI technologies:

Groq LLaMA 3.1-8B Instant model for fast, responsive conversations

Intent detection system: identifies if user is asking about jobs, courses, or general career advice

RAG (Retrieval-Augmented Generation): user messages are embedded, similar FAQs retrieved from ChromaDB, and injected into LLM context for grounded responses

User profile context injection: chatbot is aware of user's name, skills, career goal, education, and experience for personalised advice

Automatic job/course display: when intent detects job or learning queries, real data from the database is fetched and displayed alongside AI response

Conversation management: multiple conversations with auto-generated titles from first user message

Message persistence in PostgreSQL for history across sessions

Floating chat widget component available on all pages of the application

Fallback mock data when database is unavailable (graceful degradation)

## 8.7 External Data Sync

Admin users can sync real-world job data from multiple external APIs:

LinkedIn Jobs API (RapidAPI): Fetch active job listings with title, company, location

Indeed API (RapidAPI): Fetch jobs by company or general search

JSearch API (RapidAPI): Comprehensive search with salary data

Adzuna API: Free tier job data with salary ranges

Udemy/Coursera/edX: Curated course collection with hand-picked popular courses

Deduplication by title + company to avoid duplicates

Automatic re-indexing into ChromaDB for semantic search

Admin dashboard button for one-click data refresh

## 8.8 Admin Portal

Dashboard with real-time statistics: total users, active/verified/admin users, jobs, courses

User management: paginated list with search, activate/deactivate, promote to admin

Self-protection: admin cannot remove their own admin status

System health monitoring: database connection, OAuth configuration status, content counts

Job and course CRUD: full create, read, update, delete operations

External data sync trigger button

Role-based access control on all admin endpoints

# 9. Work Division

## Ayesha — Backend Development & Database

Ayesha was responsible for the entire backend development, database design, and API implementation:

FastAPI application setup and project structure

Database schema design: all 9 tables (users, profiles, internships, courses, career_paths, roadmaps, chat_messages, planned_courses, otps)

Authentication system: JWT token generation/validation, password hashing, email OTP flow (register, verify, forgot/reset password)

Admin 2FA implementation (password + email OTP verification)

All API endpoint implementation across 12 routers (~40+ endpoints)

Admin API endpoints: stats dashboard, user management, system info, CRUD operations

Profile management API

Learning plan API (add/remove/list planned courses)

SQLAlchemy ORM models and relationships

Database connection pooling, table creation, seed scripts

External data service: LinkedIn, Indeed, JSearch, Adzuna API integration

CV upload and generation endpoints with PDF handling

Email service integration via Gmail SMTP

Python test scripts for API validation

Performance optimisation: N+1 query fix, batch fetching, connection pooling

Rate limiting configuration on sensitive endpoints

CORS configuration for dual-portal access

## Hira — Frontend Development & UI/UX

Hira led the frontend development including both the user dashboard and admin portal:

Next.js 16 App Router setup for both User Dashboard (port 3000) and Admin Portal (port 3001)

TypeScript type definitions and interfaces

Tailwind CSS configuration and custom design system

Landing page with Vanta.js animated 3D background (Three.js integration)

Authentication UI: Login, Register, Forgot Password, Reset Password pages with form validation

Auth context provider with JWT token management and localStorage persistence

Protected route components for authenticated pages

Dashboard page with quick actions, stats, and navigation

CV Analysis page: upload with drag-and-drop, analysis results display, skill extraction visualisation, gap identification

Roadmap page: interactive roadmap display with phases, milestones, and resources

Chatbot page with full-page chat interface and real-time messaging

Floating chat widget component available on all pages

Internships listing page with search and personalised matches

Courses listing page with category/difficulty/price filters

Course cards with add-to-plan functionality

Admin Dashboard: statistics overview, system health monitoring

Admin User Management: paginated table with search, activate/deactivate, promote to admin

Admin System Info page: database status, OAuth configuration display

Responsive design ensuring mobile compatibility across all pages

Error boundaries, loading states, and empty state handling

Navigation bar with role-based menu items

Lucide React icons integration for consistent visual language

Axios HTTP client setup with interceptors for token handling and error responses

## Eman — AI/ML Integration, Deployment & Testing

Eman handled the AI/ML components, deployment infrastructure, testing, and documentation:

Groq LLaMA 3.1 API integration for all AI features

CV Analysis AI: prompt engineering for skill extraction, gap analysis, recommendations

Career Roadmap Generator: prompt design for structured JSON output with phases, objectives, resources, and milestones

Chatbot system prompt design and RAG pipeline implementation

Intent detection algorithm for identifying job vs course vs general queries

User context injection: building profile-aware prompts for personalised responses

Sentence-Transformers (all-MiniLM-L6-v2) embedding model setup and lazy-loading

ChromaDB vector database setup: persistent client, collection management, cosine similarity search implementation

Embedding generation for CVs, internships, courses, and FAQ content

Semantic search: query embedding → vector search → result enrichment pipeline

CV rebuild/optimisation: AI-powered ATS improvement with JSON parsing

FAQ knowledge base creation and embedding for RAG context retrieval

Docker configuration: Dockerfile for backend, docker-compose.yml for 3 services (PostgreSQL, Backend, Frontend)

Deployment setup: HuggingFace Spaces backend deployment, Vercel frontend deployment

Environment configuration (.env, Docker env vars, deployment secrets)

GitHub Actions CI/CD pipeline: lint, test, build, Docker build check

pytest configuration and test scripts (test_auth.py, test_live_apis.py, test_admin_api.py, test_admin_sync.py, test_db.py)

Documentation: Sprint 1 & 2 documentation, deployment guide, admin portal README, dual portal setup guide

Seed data creation: 20 career paths, 25+ internships, 15+ courses

Add indexes migration for query performance

Vercel configuration: vercel.json, .npmrc for legacy peer deps

Git repository management and commit history

# 10. Testing Strategy

## 10.1 Testing Framework & Tools

pytest is used as the primary testing framework with the following configuration:

pytest with verbose output and short traceback mode

pytest.ini configured for test discovery in tests/ directory

GitHub Actions CI runs tests automatically on push/PR

flake8 for Python linting (max-line-length 120)

## 10.2 Test Categories

| Test File | Description |
| --- | --- |
| test_auth.py | Registration flow, OTP resend, login verification |
| test_live_apis.py | LinkedIn and Indeed API integration testing |
| test_admin_api.py | Admin endpoint validation and permissions |
| test_admin_sync.py | External data sync functionality |
| test_db.py | Database connectivity and basic queries |
| test_login.py | Login endpoint behaviour with various scenarios |
| test_different_email.py | Email-specific authentication tests |

## 10.3 CI/CD Pipeline (GitHub Actions)

The CI pipeline defined in .github/workflows/ci.yml includes three jobs:

### Job 1: Backend — Lint & Test

Runs on ubuntu-latest with PostgreSQL 16 service container

Python 3.11 setup with pip caching

Lint with flake8 (max-line-length=120)

Run pytest with environment variables for test DB

Fallback: continues even if no tests found yet

### Job 2: Frontend — Lint & Build

Node.js 20 with npm caching

npm install and lint

Next.js production build verification

### Job 3: Docker Build Check

Depends on backend and frontend jobs passing

Builds backend Docker image to verify Dockerfile correctness

Verifies image was created successfully

# 11. Deployment Pipeline

## 11.1 Local Development

For local development, all services can be started via Docker Compose:

docker-compose -f deployment/docker/docker-compose.yml up

This starts three containers:
1. PostgreSQL 16 database (port 5432)
2. FastAPI backend (port 8000)
3. Next.js frontend (port 3000)

## 11.2 Production Deployment

### Backend — HuggingFace Spaces

Docker-based space deployed on HuggingFace

Free PostgreSQL via Supabase or Neon

Environment variables configured in Space settings (SECRET_KEY, GROQ_API_KEY, DATABASE_URL, GMAIL credentials, OAuth client IDs)

Auto-builds on git push to connected repository

### Frontend — Vercel

Frontend directory imported as a Next.js project

Admin portal imported as a separate Next.js project

NEXT_PUBLIC_API_URL set to HuggingFace Spaces URL

Automatic deployments on git push

# 12. Sprint Breakdown

## Sprint 1: Foundation & CV Analysis (Weeks 1-2)

Focus: Project setup, authentication, CV upload & AI analysis, job matching

| Category | Completed Items |
| --- | --- |
| Project Setup | GitHub repo, FastAPI app, PostgreSQL, SQLAlchemy models |
| Authentication | JWT auth, register/login, auth context, protected routes |
| CV Analysis | PDF upload, PyMuPDF extraction, Groq AI analysis, skill extraction |
| Job Matching | ChromaDB setup, embeddings, semantic search, 30+ internships seeded |
| Frontend | Next.js setup, Tailwind, login/register pages, CV upload UI, analysis results |
| Metrics | 8/8 user stories, 6 endpoints, 5 pages, 5 tables |

## Sprint 2: Roadmap, Chatbot & Deployment (Weeks 3-4)

Focus: Career roadmap generator, AI chatbot with RAG, Docker, final polish

| Category | Completed Items |
| --- | --- |
| Career Roadmap | 20 career paths seeded, Groq prompt engineering, structured JSON output |
| AI Chatbot | Groq integration, RAG pipeline, intent detection, profile context, auto job/course display, conversation management |
| UI/UX | Roadmap viewer, full-page chat, floating widget, dashboard quick actions, profile page |
| Deployment | Dockerfile, docker-compose.yml, HuggingFace Spaces, Vercel setup |
| Admin Portal | Dashboard stats, user management, system info, CRUD operations |
| Documentation | README, Sprint docs, deployment guide, admin portal guide |
| Metrics | 10/10 user stories, 12 endpoints, 8 pages, 3 Docker services, ~5000+ LOC |

# 13. Challenges & Solutions

| Challenge | Solution |
| --- | --- |
| PDF text extraction quality | Used PyMuPDF for reliable text extraction from various PDF formats |
| LLM returning non-JSON output | Added markdown fence stripping and robust JSON parsing with fallbacks |
| ChromaDB persistence | Configured CHROMA_PERSIST_DIR with Docker volume mounts |
| Token expiry handling | Implemented Axios 401 interceptor for automatic token refresh |
| File upload size limits | Set 5MB limit with comprehensive validation |
| LLM hallucinating resource URLs | Instructed LLM to use only well-known, verifiable resources |
| Chat widget state management | Used React context for global chat state across pages |
| Docker volume permissions | Configured proper volume mounts with user permissions |
| CORS issues with dual portals | Extended allowed origins to include ports 3000 and 3001 |
| N+1 query problem | Implemented batch fetching and subquery optimization |
| LLM returning empty/filtered content | Guard clause with fallback response message |
| Admin self-protection | Validation preventing admin from removing own admin status |

# 14. Future Enhancements

Unit & integration testing coverage (currently manual test scripts)

Interview preparation module with AI mock interviews

Advanced resume builder with multiple templates

Job application tracker with status management

Analytics dashboard with user behaviour insights

Real-time notification system (email, in-app)

Social features: peer mentorship, career groups

Mobile application (React Native or Flutter)

Multi-language support

Employer portal for direct job posting

Integration with more job portals (LinkedIn Jobs API, Glassdoor, Indeed)

WebSocket-based real-time chat updates

# 15. Conclusion

CareerCure successfully demonstrates how modern AI technologies can be leveraged to create a comprehensive career development platform. By combining Groq LLaMA 3.1 for natural language understanding, ChromaDB for semantic search, and a robust FastAPI+Next.js architecture, the platform delivers:

- Accurate CV analysis with actionable improvement suggestions
- Intelligent job matching that considers the user's complete profile
- Personalised career roadmaps with real, structured learning paths
- An interactive AI career counselor that provides context-aware guidance
- Course recommendations tailored to individual skill gaps

The dual-portal architecture (User Dashboard + Admin Portal) ensures a clear separation between user-facing features and administrative functions. The Docker-based deployment and CI/CD pipeline make the application production-ready and easily deployable.

The project was completed in two sprints over four weeks, with all planned features implemented and tested. The platform is ready for demonstration and serves as a solid foundation for future enhancements.

--- END OF DOCUMENT ---